THE FACTORY Factory Core Master Specification v1.0 Architecture · Technical Spec · Build Standards

Confidential — The Factory Internal  ·  April 2026

PART A — ARCHITECTURE

Decisions, package registry, data architecture, phased build plan

# A1. Purpose & Scope

Factory Core is the shared infrastructure layer for all applications built and operated by The Factory. It eliminates per-app duplication of cross-cutting concerns — logging, error handling, analytics, auth, billing, telephony, testing, marketing, and operations — replacing them with versioned, independently published packages under the @factory/* namespace.

Every Factory application plugs into Factory Core at install time. Every Factory application can be cleanly unplugged — sold, transferred, or open-sourced — without carrying proprietary internals. On divestiture, @factory/* packages become versioned external dependencies on the new owner's terms.

Design Principle: Factory Core owns the plumbing. Apps own the product. Nothing in @factory/* contains business logic specific to any single application.

# A2. Architectural Decision Records

### ADR-001 — Distributed Packages over Monorepo

Each Factory application lives in its own GitHub repository. Factory Core packages are published to GitHub Packages as private @factory/* npm packages. Apps install them as versioned dependencies. Rationale: clean sale/transfer of any individual app — one repo, external dependencies, no monorepo slice.

### ADR-002 — Pinned Versions + Renovate Automation

All apps pin exact @factory/* versions (no ^ or ~ ranges). A Renovate bot opens automated PRs across all repos when packages are updated. Upgrades are deliberate, tested, and logged — never silent.

### ADR-003 — Sentry for Observability

Sentry is the sole observability platform. One Sentry organization, one project per Factory app. Error tracking, performance monitoring, and alerting all route through @factory/monitoring.

### ADR-004 — PostHog for Product Analytics & Feature Flags

PostHog handles product analytics (funnels, retention, session replay) and all feature flags. A first-party factory_events table in Neon captures raw business events PostHog does not own.

### ADR-005 — Resend for Email

Resend is the Factory email standard. Purpose-built for Cloudflare Workers edge delivery. All transactional and drip email routes through @factory/email.

### ADR-006 — Standard LLM Failover Chain

All Factory applications use the identical chain: Anthropic (primary) → Grok/xAI (secondary) → Groq (tertiary). Implemented once in @factory/llm. No app implements its own LLM routing.

### ADR-007 — Neon Row-Level Security for Multi-Tenancy

All multi-tenant tables use a single Neon schema with Postgres RLS policies enforcing tenant isolation. No schema-per-tenant complexity. withTenant() from @factory/neon sets the session variable RLS policies evaluate.

### ADR-008 — Dual Admin UI

Factory-level admin lives at admin.thefactory.dev (standalone Worker — cross-app health, revenue, deployments). Per-app admin is inherited from @factory/admin as a Hono router mounted at /admin. Clean separation survives app sale.

### ADR-009 — Mintlify for Documentation

All @factory/* package documentation published via Mintlify. Each package ships a /docs folder with Mintlify config. Factory developer portal aggregates all package docs under one domain.

# A3. Package Registry — @factory/*

| Package | Category | Depends On | Unblocks |
| --- | --- | --- | --- |
| @factory/errors | Infrastructure | (none — build first) | @factory/logger, @factory/auth, @factory/neon, @factory/stripe, @factory/llm, @factory/telephony |
| @factory/logger | Infrastructure | @factory/errors, @factory/monitoring | All other packages |
| @factory/auth | Infrastructure | @factory/errors, @factory/logger | All app route handlers |
| @factory/neon | Infrastructure | @factory/errors, @factory/logger | @factory/stripe, @factory/crm, @factory/analytics |
| @factory/stripe | Infrastructure | @factory/errors, @factory/logger, @factory/neon | All billing flows |
| @factory/llm | Voice | @factory/errors, @factory/logger | @factory/telephony |
| @factory/telephony | Voice | @factory/errors, @factory/logger, @factory/llm | iJustus, The Calling, Prime Self |
| @factory/monitoring | Observability | @factory/errors | @factory/logger |
| @factory/analytics | Observability | @factory/errors, @factory/neon | All product tracking |
| @factory/email | Marketing | @factory/errors, @factory/logger | All notification flows |
| @factory/copy | Marketing | @factory/llm | @factory/email, @factory/content |
| @factory/content | Marketing | @factory/neon, @factory/copy | @factory/social |
| @factory/social | Marketing | @factory/content | TikTok/IG/X distribution |
| @factory/seo | Marketing | (none) | All landing pages |
| @factory/deploy | Operations | (none) | All CI/CD pipelines |
| @factory/testing | Operations | (none) | All test suites |
| @factory/crm | Revenue Ops | @factory/neon, @factory/analytics | Lead/conversion tracking |
| @factory/compliance | Revenue Ops | @factory/neon | Wordis Bond unblock |
| @factory/admin | Revenue Ops | @factory/auth, @factory/analytics | All /admin routes |

# A4. Data Architecture

## A4.1 Database Map

| Database | Owner Packages | Description |
| --- | --- | --- |
| factory_core | @factory/crm, @factory/compliance, @factory/analytics | Cross-app CRM, compliance logs, factory_events, consent_log |
| prime_self | Prime Self Engine | Practitioners, charts, readings, subscriptions |
| ijustus | iJustus | Organizations, simulators, sessions, scores |
| cypher_healing | CypherOfHealing | Clients, bookings, courses, store, consultations |
| the_calling | The Calling | Games, players, questions, leaderboards |
| wordis_bond | Wordis Bond | Accounts, contacts, campaigns, consent_log |
| neighbor_aid | NeighborAid | Users, requests, offers, geospatial (PostGIS) |

## A4.2 RLS Session Pattern

-- Enable RLS on every multi-tenant table ALTER TABLE readings ENABLE ROW LEVEL SECURITY; -- Isolation policy CREATE POLICY tenant_isolation ON readings USING (tenant_id = current_setting('app.tenant_id')::uuid); -- @factory/neon sets this before every query SET app.tenant_id = '<uuid>';

## A4.3 factory_events DDL

CREATE TABLE factory_events ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), app_id TEXT NOT NULL, user_id UUID, event TEXT NOT NULL, properties JSONB NOT NULL DEFAULT '{}', created_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); CREATE INDEX idx_factory_events_app_id ON factory_events(app_id); CREATE INDEX idx_factory_events_user_id ON factory_events(user_id); CREATE INDEX idx_factory_events_event ON factory_events(event); CREATE INDEX idx_factory_events_created ON factory_events(created_at DESC);

## A4.4 consent_log DDL (Wordis Bond / FDCPA)

CREATE TABLE consent_log ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL, consent_type TEXT NOT NULL, -- TCPA ¦ FDCPA ¦ GDPR ¦ CCPA granted_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), ip_address INET NOT NULL, user_agent TEXT, revoked_at TIMESTAMPTZ -- NULL = active consent ); -- Immutable: no UPDATE or DELETE allowed CREATE RULE no_update AS ON UPDATE TO consent_log DO INSTEAD NOTHING; CREATE RULE no_delete AS ON DELETE TO consent_log DO INSTEAD NOTHING;

# A5. New App Scaffold Protocol

| Step | Command / Action | Result |
| --- | --- | --- |
| 1 | npx @factory/scaffold <app-name> | Creates GitHub repo, full file tree, installs all @factory/* packages |
| 2 | cp .env.factory.example .env.factory && fill values | Sets all required vendor keys |
| 3 | npx wrangler hyperdrive create <app>-db --connection-string=<neon-url> | Hyperdrive binding for Neon |
| 4 | npm run db:migrate | Runs base schema + factory_events sink migrations |
| 5 | npm run deploy:staging | First live Worker on workers.dev |
| 6 | Register DSN in Factory Sentry org | Error tracking active |
| 7 | Create PostHog project, copy project key to .env | Analytics + feature flags active |
| 8 | npm run deploy:production | Production Worker with custom domain |

Time-to-Deploy Target: A new Factory app reaches live production with auth, error handling, logging, and analytics in under 2 hours from scaffold.

# A6. App Divestiture Protocol

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Freeze all @factory/* versions in package.json (no ranges) | Factory |
| 2 | Transfer GitHub repo to new owner org | Factory |
| 3 | Fork app Neon database to new owner org | Factory + Neon |
| 4 | Transfer Cloudflare Workers to new owner account | Factory + Cloudflare |
| 5 | Transfer Stripe products and customers | Factory + Stripe |
| 6 | Transfer Telnyx numbers and SIP config (if voice app) | Factory + Telnyx |
| 7 | Grant read-only GitHub Packages access for 90 days | Factory |
| 8 | New owner migrates off @factory/* at their own pace | New Owner |
| 9 | Revoke registry access at day 90 | Factory |

# A7. Phased Build Plan

| Phase | Packages | Trigger | Est. Duration |
| --- | --- | --- | --- |
| 1 — Foundation | @factory/errors, @factory/logger, @factory/auth, @factory/neon, @factory/stripe | Immediate — highest duplication pain across existing apps | 2 weeks |
| 2 — Voice | @factory/llm, @factory/telephony, @factory/testing | Phase 1 complete — voice is the core differentiator | 2 weeks |
| 3 — Ops | @factory/monitoring, @factory/analytics, @factory/deploy | Phase 2 complete — ops stability before traffic | 1 week |
| 4 — Marketing | @factory/email, @factory/copy, @factory/content, @factory/social, @factory/seo | Phase 3 complete — apps ready for public traffic | 2 weeks |
| 5 — Revenue Ops | @factory/crm, @factory/compliance, @factory/admin | Phase 4 complete — compliance unblocks Wordis Bond | 2 weeks |

# A8. Factory Stack Reference

| Layer | Vendor | Package |
| --- | --- | --- |
| Edge Compute | Cloudflare Workers | wrangler + Hono |
| Database | Neon Postgres | @factory/neon (via Hyperdrive) |
| Payments | Stripe | @factory/stripe |
| Auth | JWT (self-managed) | @factory/auth |
| LLM Primary | Anthropic | @factory/llm |
| LLM Secondary | Grok (xAI) | @factory/llm |
| LLM Tertiary | Groq | @factory/llm |
| Telephony | Telnyx | @factory/telephony |
| Speech-to-Text | Deepgram | @factory/telephony |
| Text-to-Speech | ElevenLabs | @factory/telephony |
| Email | Resend | @factory/email |
| Error Tracking | Sentry | @factory/monitoring |
| Product Analytics | PostHog | @factory/analytics |
| Feature Flags | PostHog | @factory/analytics |
| Documentation | Mintlify | Per-package /docs |
| Source Control | GitHub | github.com/thefactory/* |
| Package Registry | GitHub Packages | @factory/* namespace |
| CI/CD | GitHub Actions | @factory/deploy |
| Social Automation | Appium / ADB | @factory/social (VPS-hosted) |

PART B — TECHNICAL SPECIFICATION

TypeScript interfaces, API contracts, error envelopes, build config, publish pipeline

# B1. Standard Envelopes

## B1.1 API Response Envelope

Every @factory/* function that returns data uses this shape. Never return raw data without wrapping it.

export interface FactoryResponse<T> { data: T ¦ null; error: FactoryError ¦ null; meta?: { requestId: string; duration: number; // ms timestamp: string; // ISO 8601 }; }

## B1.2 Error Envelope

export interface FactoryError { code: string; // e.g. "AUTH_TOKEN_EXPIRED" message: string; // human-readable status: number; // HTTP status code retryable: boolean; context?: Record<string, unknown>; } // Standard error codes export const ErrorCodes = { // Auth AUTH_TOKEN_MISSING: 'AUTH_TOKEN_MISSING', AUTH_TOKEN_EXPIRED: 'AUTH_TOKEN_EXPIRED', AUTH_TOKEN_INVALID: 'AUTH_TOKEN_INVALID', AUTH_FORBIDDEN: 'AUTH_FORBIDDEN', // DB DB_CONNECTION_FAILED: 'DB_CONNECTION_FAILED', DB_QUERY_FAILED: 'DB_QUERY_FAILED', DB_NOT_FOUND: 'DB_NOT_FOUND', // LLM LLM_ALL_PROVIDERS_FAILED: 'LLM_ALL_PROVIDERS_FAILED', LLM_RATE_LIMITED: 'LLM_RATE_LIMITED', // Telephony TELEPHONY_SESSION_FAILED: 'TELEPHONY_SESSION_FAILED', // Generic VALIDATION_ERROR: 'VALIDATION_ERROR', INTERNAL_ERROR: 'INTERNAL_ERROR', } as const;

# B2. Package API Contracts

## B2.1 @factory/errors

export class FactoryBaseError extends Error { constructor( public code: string, public message: string, public status: number, public retryable: boolean = false, public context?: Record<string, unknown> ) { super(message); } } export class NotFoundError extends FactoryBaseError { /* status 404 */ } export class AuthError extends FactoryBaseError { /* status 401 */ } export class ForbiddenError extends FactoryBaseError { /* status 403 */ } export class ValidationError extends FactoryBaseError { /* status 422 */ } export class InternalError extends FactoryBaseError { /* status 500, retryable: true */ } // Hono middleware — wraps all routes export function withErrorBoundary(): MiddlewareHandler // Serializes any error to FactoryResponse shape export function toErrorResponse(err: unknown): FactoryResponse<never>

## B2.2 @factory/logger

export interface LogContext { workerId: string; requestId: string; userId?: string; tenantId?: string; [key: string]: unknown; } export interface Logger { info (msg: string, ctx?: Record<string, unknown>): void; warn (msg: string, ctx?: Record<string, unknown>): void; error (msg: string, err?: unknown, ctx?: Record<string, unknown>): void; debug (msg: string, ctx?: Record<string, unknown>): void; child (ctx: Partial<LogContext>): Logger; } export function createLogger(ctx: LogContext): Logger export function withRequestId(): MiddlewareHandler // injects x-request-id

## B2.3 @factory/auth

export interface TokenPayload { sub: string; // user ID tenantId: string; role: 'owner' ¦ 'admin' ¦ 'member' ¦ 'viewer'; iat: number; exp: number; } export function jwtMiddleware(secret: string): MiddlewareHandler export function requireRole(role: TokenPayload['role']): MiddlewareHandler export function issueToken(payload: Omit<TokenPayload,'iat'¦'exp'>, secret: string, expiresIn?: number): Promise<string> export function verifyToken(token: string, secret: string): Promise<TokenPayload> export function refreshToken(token: string, secret: string): Promise<string> // Hono context extension declare module 'hono' { interface ContextVariableMap { user: TokenPayload; } }

## B2.4 @factory/neon

import { NeonDatabase } from 'drizzle-orm/neon-http'; export function createDb(hyperdrive: Hyperdrive): NeonDatabase // Sets app.tenant_id session variable for RLS export function withTenant<T>( db: NeonDatabase, tenantId: string, fn: (db: NeonDatabase) => Promise<T> ): Promise<T> export function runMigrations(db: NeonDatabase): Promise<void> // wrangler.jsonc binding convention // { "hyperdrive": [{ "binding": "DB", "id": "<hyperdrive-id>" }] } // Access in Worker: env.DB (type: Hyperdrive)

## B2.5 @factory/stripe

export interface SubscriptionStatus { customerId: string; status: 'active' ¦ 'trialing' ¦ 'past_due' ¦ 'canceled' ¦ 'none'; tier: string; // maps to your price ID slugs currentPeriodEnd: Date; } export function stripeWebhookHandler(secret: string): RouteHandler export function getSubscription(customerId: string): Promise<SubscriptionStatus> export function createCheckoutSession(opts: { priceId: string; customerId: string; successUrl: string; cancelUrl: string; }): Promise<string> // returns checkout URL export function onSubscriptionEvent( event: 'created'¦'upgraded'¦'downgraded'¦'canceled'¦'past_due', handler: (data: SubscriptionStatus) => Promise<void> ): void

## B2.6 @factory/llm

export interface LLMMessage { role: 'user' ¦ 'assistant' ¦ 'system'; content: string; } export interface LLMOptions { model?: string; maxTokens?: number; temperature?: number; system?: string; } export interface LLMResult { content: string; provider: 'anthropic' ¦ 'grok' ¦ 'groq'; tokens: { input: number; output: number }; } // Failover chain: Anthropic → Grok → Groq export function complete( messages: LLMMessage[], opts?: LLMOptions ): Promise<FactoryResponse<LLMResult>> export function stream( messages: LLMMessage[], opts?: LLMOptions ): AsyncIterable<string> export function withSystem(system: string): (messages: LLMMessage[], opts?: LLMOptions) => Promise<FactoryResponse<LLMResult>>

## B2.7 @factory/telephony

export interface VoiceSessionConfig { callId: string; direction: 'inbound' ¦ 'outbound'; voiceId: string; // ElevenLabs voice ID language?: string; // Deepgram language code, default 'en-US' systemPrompt: string; } export interface Transcript { speaker: 'user' ¦ 'agent'; text: string; ts: number; // ms from session start } export class VoiceSession { constructor(config: VoiceSessionConfig) async start(): Promise<void> async send(audio: ArrayBuffer): Promise<void> async end(): Promise<Transcript[]> on(event: 'transcript'¦'error'¦'end', handler: Function): void } export function handleTelnyxWebhook(req: Request): Promise<Response> export function transcribe(audio: ArrayBuffer, opts?: DeepgramOpts): Promise<string> export function synthesize(text: string, voiceId: string): Promise<ArrayBuffer>

# B3. Package Build Configuration

## B3.1 Standard tsconfig.json

{ "compilerOptions": { "target": "ES2022", "module": "ESNext", "moduleResolution":"bundler", "lib": ["ES2022"], "strict": true, "noUncheckedIndexedAccess": true, "declaration": true, "declarationMap": true, "sourceMap": true, "outDir": "./dist", "rootDir": "./src" }, "include": ["src/**/*"], "exclude": ["node_modules", "dist", "**/*.test.ts"] }

## B3.2 Standard package.json Template

{ "name": "@factory/<package-name>", "version": "1.0.0", "private": false, "publishConfig": { "registry": "https://npm.pkg.github.com" }, "main": "./dist/index.js", "module": "./dist/index.js", "types": "./dist/index.d.ts", "exports": { ".": { "import": "./dist/index.js", "types": "./dist/index.d.ts" } }, "files": ["dist", "README.md", "CHANGELOG.md"], "scripts": { "build": "tsup src/index.ts --format esm --dts", "test": "vitest run --coverage", "lint": "eslint src --max-warnings 0", "typecheck":"tsc --noEmit", "prepublish":"npm run lint && npm run typecheck && npm run test && npm run build" } }

## B3.3 tsup.config.ts

import { defineConfig } from 'tsup'; export default defineConfig({ entry: ['src/index.ts'], format: ['esm'], dts: true, sourcemap: true, clean: true, target: 'es2022', platform: 'neutral', // Workers-compatible — no Node assumptions external: [], // bundle everything for edge compatibility });

# B4. GitHub Actions Publish Pipeline

## B4.1 publish.yml — Package Publish on Tag

name: Publish Package on: push: tags: ['v*'] permissions: contents: read packages: write jobs: publish: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: actions/setup-node@v4 with: node-version: '20' registry-url: 'https://npm.pkg.github.com' scope: '@factory' - run: npm ci - run: npm run prepublish - run: npm publish env: NODE_AUTH_TOKEN: ${{ secrets.GITHUB_TOKEN }}

## B4.2 ci.yml — PR Validation

name: CI on: [push, pull_request] jobs: validate: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: actions/setup-node@v4 with: { node-version: '20' } - run: npm ci - run: npm run lint - run: npm run typecheck - run: npm run test env: COVERAGE_THRESHOLD: '90'

# B5. Dependency Graph

Build packages in this exact order. Each phase depends on the previous being published to GitHub Packages.

Phase 1 (no deps) @factory/errors │ Phase 1 @factory/monitoring ──────────────┐ │ │ Phase 1 @factory/logger ◄─────────────────┘ │ ┌──────────────┼──────────────┐ Phase 1 @factory/auth @factory/neon @factory/llm │ │ │ Phase 1 (app routes) @factory/stripe @factory/telephony │ ┌──────────────┼──────────────┐ Phase 3 @factory/analytics @factory/deploy @factory/testing │ Phase 4 @factory/email @factory/copy @factory/content │ Phase 4 @factory/social @factory/seo │ Phase 5 @factory/crm @factory/compliance @factory/admin

PART C — BUILD STANDARDS

Cloudflare constraints, testing, commits, scaffold file tree, Mintlify template

# C1. Cloudflare Workers Constraints

These constraints apply to ALL @factory/* packages. Any violation will cause silent runtime failures at the edge. The Claude agent must enforce these without exception.

| Constraint | Rule | Correct Alternative |
| --- | --- | --- |
| No Node.js built-ins | No require('fs'), require('crypto'), require('path') | Web Crypto API, URL, TextEncoder |
| No process.env | Workers do not have process.env | env.VAR_NAME from Hono context (c.env.VAR_NAME) |
| No long-running ops | CPU time limit is 50ms (free) / 30s (paid) | Stream responses, use Durable Objects for state |
| No dynamic require | require() with runtime strings fails at build | Static imports only |
| No Buffer (Node) | Buffer is not available at edge | Use Uint8Array and TextEncoder/TextDecoder |
| Fetch only HTTP | No raw TCP/UDP sockets | All external calls via fetch() |
| Hono only | No Express, Fastify, Koa, or Next.js | import { Hono } from 'hono' |
| Bindings pattern | Secrets via wrangler secret put, not .env files | c.env.SECRET_KEY in all handlers |
| ESM only | CommonJS require() not supported in Workers | import / export syntax throughout |

# C2. Testing Standards

## C2.1 Vitest Configuration for Workers

import { defineConfig } from 'vitest/config'; export default defineConfig({ test: { environment: 'node', // use @cloudflare/vitest-pool-workers for integration coverage: { provider: 'v8', reporter: ['text', 'lcov'], thresholds: { lines: 90, functions: 90, branches: 85, }, include: ['src/**'], exclude: ['src/**/*.test.ts', 'src/types.ts'], }, globals: true, restoreMocks: true, }, });

## C2.2 Mock Factory Patterns

// @factory/testing — mock factories export const mockNeon = () => ({ select: vi.fn().mockReturnThis(), from: vi.fn().mockReturnThis(), where: vi.fn().mockResolvedValue([]), insert: vi.fn().mockReturnThis(), values: vi.fn().mockResolvedValue({ rowCount: 1 }), }); export const mockStripe = () => ({ webhooks: { constructEvent: vi.fn() }, checkout: { sessions: { create: vi.fn().mockResolvedValue({ url: 'https://checkout.stripe.com/test' }) } }, subscriptions: { retrieve: vi.fn() }, }); export const mockLLM = (responses: string[]) => ({ complete: vi.fn().mockImplementation(() => Promise.resolve({ data: { content: responses.shift() ?? '', provider: 'anthropic', tokens: { input: 10, output: 20 } }, error: null }) ), }); export const createTestUser = (overrides = {}) => ({ id: crypto.randomUUID(), tenantId: crypto.randomUUID(), role: 'member' as const, email: `test+${Date.now()}@factory.dev`, ...overrides, });

## C2.3 Test File Conventions

- Co-locate test files with source: src/logger.ts → src/logger.test.ts

- One describe block per exported function

- Test happy path, error path, and edge cases for every export

- Never test implementation details — test the public interface only

- Mock all external services — never make real API calls in unit tests

- Integration tests go in src/__tests__/integration/ and run against Neon preview branches

# C3. Commit & PR Standards

## C3.1 Conventional Commits Format

<type>(<scope>): <description> [<ticket>] Types: feat — new functionality fix — bug fix docs — documentation only test — test additions or changes refactor — no behavior change chore — build, deps, CI changes perf — performance improvement Scope: package name without @factory/ prefix Examples: feat(logger): add child logger with inherited context fix(stripe): handle webhook signature verification timeout feat(llm): implement Groq tertiary failover test(auth): add expired token edge case coverage chore(errors): bump tsup to 8.1.0

## C3.2 Version Bump Rules

| Change Type | Version Bump | Example |
| --- | --- | --- |
| New export or feature, backward compatible | Minor (1.0.0 → 1.1.0) | Adding child() to Logger interface |
| Bug fix, no interface change | Patch (1.0.0 → 1.0.1) | Fix token refresh edge case |
| Breaking interface change | Major (1.0.0 → 2.0.0) | Renaming createLogger() to initLogger() |
| Deprecation with replacement | Minor + deprecation notice | Mark old export as @deprecated |

## C3.3 Branch Naming

feat/<package>-<short-description> feat/logger-child-context fix/<package>-<short-description> fix/stripe-webhook-timeout chore/<scope>-<short-description> chore/ci-add-coverage-gate release/v<version> release/v1.2.0

# C4. Scaffold File Tree

Running npx @factory/scaffold <app-name> produces this exact structure. No deviations.

<app-name>/ ├── .github/ │ ├── workflows/ │ │ ├── ci.yml # lint + typecheck + test on PR │ │ └── deploy.yml # deploy to staging/production on main push │ └── pull_request_template.md ├── src/ │ ├── index.ts # Hono app entry point │ ├── routes/ # Hono route modules │ ├── middleware/ # App-specific middleware │ ├── db/ # Drizzle schema + migrations │ │ ├── schema.ts │ │ └── migrations/ │ ├── lib/ # App business logic (non-route) │ └── types.ts # App-specific types ├── docs/ # Mintlify documentation source │ ├── mint.json │ ├── overview.mdx │ ├── quickstart.mdx │ └── api-reference.mdx ├── test/ # Integration tests only │ └── integration/ ├── wrangler.jsonc # Cloudflare Worker config ├── .env.factory.example # Required env vars (no secrets) ├── tsconfig.json ├── vitest.config.ts ├── package.json ├── ARCHITECTURE.md # App-level ADRs ├── CHANGELOG.md └── README.md

## C4.1 Required Environment Variables (All Apps)

| Variable | Source | Notes |
| --- | --- | --- |
| DB | wrangler.jsonc binding | Hyperdrive binding — not a string |
| JWT_SECRET | wrangler secret put | Min 32 chars, rotate every 90 days |
| STRIPE_SECRET_KEY | wrangler secret put | sk_live_* in production |
| STRIPE_WEBHOOK_SECRET | wrangler secret put | whsec_* from Stripe dashboard |
| SENTRY_DSN | wrangler secret put | Per-app DSN from Factory Sentry org |
| POSTHOG_KEY | wrangler secret put | Per-app project key |
| RESEND_API_KEY | wrangler secret put | Shared Factory Resend account |
| ANTHROPIC_API_KEY | wrangler secret put | Primary LLM |
| GROK_API_KEY | wrangler secret put | Secondary LLM failover |
| GROQ_API_KEY | wrangler secret put | Tertiary LLM failover |

## C4.2 wrangler.jsonc Template

{ "name": "<app-name>", "main": "src/index.ts", "compatibility_date": "2024-01-01", "compatibility_flags": ["nodejs_compat"], "hyperdrive": [{ "binding": "DB", "id": "<hyperdrive-id>" }], "observability": { "enabled": true }, "env": { "staging": { "name": "<app-name>-staging", "routes": [{ "pattern": "staging.<app-name>.thefactory.dev", "zone_name": "thefactory.dev" }] }, "production": { "name": "<app-name>-production", "routes": [{ "pattern": "<app-name>.thefactory.dev", "zone_name": "thefactory.dev" }] } } }

# C5. Mintlify Documentation Template

## C5.1 Required Pages Per Package

| Page | File | Contents |
| --- | --- | --- |
| Overview | overview.mdx | What the package does, when to use it, key design decisions |
| Quickstart | quickstart.mdx | Install → working code in under 10 lines |
| API Reference | api-reference.mdx | Every exported function with types, params, return values, examples |
| Changelog | changelog.mdx | Version history, breaking changes, migration guides |

## C5.2 mint.json Template

{ "name": "@factory/<package-name>", "logo": { "light": "/logo/factory-light.svg", "dark": "/logo/factory-dark.svg" }, "favicon": "/favicon.ico", "colors": { "primary": "#0066CC" }, "topbarLinks": [{ "name": "GitHub", "url": "https://github.com/thefactory/core" }], "navigation": [ { "group": "Getting Started", "pages": ["overview", "quickstart"] }, { "group": "Reference", "pages": ["api-reference"] }, { "group": "Changelog", "pages": ["changelog"] } ] }

## C5.3 JSDoc Standard

/** * Creates a structured logger bound to the current Worker context. * * @param ctx - Worker context including workerId and requestId * @returns Logger instance with info, warn, error, debug, and child methods * * @example * const log = createLogger({ workerId: 'prime-self-api', requestId: c.get('requestId') }); * log.info('Practitioner authenticated', { userId: user.id }); */ export function createLogger(ctx: LogContext): Logger

# C6. Quality Gates

Nothing merges or publishes without all gates green. These are enforced in CI — not optional.

| Gate | Tool | Threshold | CI Step |
| --- | --- | --- | --- |
| TypeScript strict | tsc --noEmit | Zero errors | typecheck |
| Lint | ESLint | Zero warnings (--max-warnings 0) | lint |
| Unit coverage — lines | Vitest + v8 | >= 90% | test |
| Unit coverage — fns | Vitest + v8 | >= 90% | test |
| Branch coverage | Vitest + v8 | >= 85% | test |
| JSDoc coverage | typedoc --validation | >= 90% exported symbols | docs |
| Build succeeds | tsup | Zero errors, dist/ produced | build |
| No process.env | ESLint custom rule | Zero occurrences in src/ | lint |
| No Node built-ins | ESLint import plugin | fs, path, crypto blocked | lint |

The Factory  ·  Factory Core Master Specification v1.0  ·  Confidential

"One source of truth. Zero gaps."